Quick Introduction.

Agenda For Today's meeting.

Define Roles- your Strengths and weeknesses?

Ways of Communication: WhatsApp, mail, JIRA and GitHub(get access from Information Systems Chair)

who will prepare Project Plan? -

Who is good at making professional presentations?

Team meetings?

Sprint Planning/ kickoff meeting - 3 to 4 weeks sprint; Total 4-5 Sprints.

BPM Daily- 15 mins review meeting every 2-3 days a week?

BPM weekly 30-40 mins

Discuss about problems, what we are heading to, pulse check, Anything missing, conflicts and agreements, contributions etc.

Sprint review/retrospective?

End of Each Sprint?

python, GitHub: Divyesh Jayswal, Omar Ebid

Product Owner: Zahari Nedev

Developer 1: Divyesh

Developer 2: Omar

Developer 3 + Scrum Master: Ahmed

Ppt Presentation: Zahari

Topic & Goal:

What is your project about? : (to be done by Product Owner)

What is the final product or outcome you plan to deliver by the end of the course? : Working prototype of a Process Prediction model app in .exe form.

Can you already define a few initial milestones?(Pending - To be done by Developers)

Work Schedule:

On which days will you work together and collaborate as a team? :

Which days are reserved for individual work? : Monday, Tuesday, Thursday

All the meetings: on Zoom or onsite, Managed by Product Owner.

Team Meeting:

When will your weekly team meeting without a supervisor take place? :

BPM Daily(2-3 days) - 15 mins :  Tuesday : 18:00 and Thursday:  18:00

BPM Weekly : 14:00 on every Saturday

Will it be an on-site or an online/hybrid meeting?:  Hybrid Meetings(Managed by Product Owner)

Tools & Communication:

Which tools will you use for:

task management (ToDos): JIRA

project tracking (documentation, progress): JIRA

and internal team communication: WhatsApp, mail, GitHub

Sprint:

Total Weeks: 4 weeks (Starts on 15th October) (Retrospective on Last week of every sprint)

Total Sprints: 4-5 Sprints

Sprint Planning Meeting: Last week of Previous Sprint

Next Meeting for Pitch Presentation? Monday , (time)