Feed back from the meeting

- Introduction and explainability about the project

- Explain the problem

- Check sprint time: 1 month is too much reduce to 1-2 weeks max? 2 Weeks

- All of the people should be the part of implementation- Grades based on github repo

- Is 1 weekly Enough? Try and see

- Quality and Quantity for grading - GitHub

Sprint 1: 23.10.2025 to 06.11.2025

Sprint: 2 Weeks

Effort: 3,5,8,13

Stories:

- User should be able to load the dataset – 3 , Who all?- Divyesh, Omar, Zahari – Deadline: Saturday - 25.10.2025, before weekly

- The loaded data should be cleaned automatically – 8, Who all? - Omar, Divyesh

Deadline: Saturday - 02.10.2025, before weekly

  - Criteria?

- Is the Quality of Dataset Sufficient? Can a model be created out of that? – Medium priority- 8 or 13?

  - Is the dataset correct or wrong? Can we create a process model of the dataset

  - If the dataset is correct ? IS the data has sufficient quality?

- The Process Model should be Created in the backend – Visualization of model– PM4PY –

  - Which type? .jpg, .png or any other? – 8 - Ahmed, Omar, Divyesh

- Space for Research: Exploring Transformers and GNNs – 5 – Zahari, Omar, Divyesh, Ahmed

Goal: Pipeline to Load dataset, Clean and Create a Process model stored in a required format.

Sprint 2 :

2 teams 1 for GNN and 1 for Transformer working parallelly:

Develop a Process transformer Pipeline:

Develop a GNN pipeline: